858 HUB

Build Audit & Progress Report

June 11, 2026

What this is: what began as an event project-planning tool has become the first module of the 858 Hub — a company operating system. Stack: Next.js (Vercel), Supabase, Slack, Claude API, plus Granola / Attio / Drive connectors. Live at 858-pm-app.vercel.app.

# 1. Pushed live since the start

Core events module:

- Web app live for the whole team via one link; 858-branded.

- Create events two ways — structured (from the task library, no AI) and describe-to-Claude.

- Tasks by workstream, owners, multi-activation tags, comments, file/link attachments, seating view.

- Roles (masters full edit; members view/comment/edit own) + Acting-as switcher.

- Backups: GitHub + iCloud + Google Drive.

Shipped in the June 10–11 push:

- Anthropic key wired — Generate + Add-to-plan with Claude working.

- Generate empty-plan bug fixed; activation tags sync to the header.

- Delete events from the homepage (cascades).

- Reports & Views — Claude builds dashboards/calendars/reports from live data.

- Board redesign — header reveal pills, side-by-side Add cards, labeled 3-column Add-task, compact filter + Slack chips.

- Homepage Current / Past event filter; cards show date, city/state, venue, activations.

- Event Date + City + State + Venue (date/city/state required; venue optional + editable).

- Sort/filter tasks; helpful-links section.

- Per-event Slack two-way loop (dormant until the bot is invited).

# 2. Started building (in progress)

- Library content & structure (Phase 1) — Christina refining the task-library CSV. Unblocks #40.

- Slack Phase 2 notifications — built and deployed but inert (no bot invite + no user IDs). Go-live is a decision.

# 3. Outstanding (awaiting a trigger)

- #40 — Date + phase logic — importer, due dates from offsets, auto pre/intra/post tag, recurring/spanning. Blocked on Christina's CSV. Biggest remaining build.

- Weekly digest (Mon/Wed/Fri) — depends on Slack DMs + #40.

- comment-notify — app comment → Slack thread; rebuild at Slack go-live.

# 4. Decisions needed

- Activation-tasks behavior — should adding an activation auto-pull its library tasks? (parked to think through).

- Slack go-live — when to flip on (bot + scope + user IDs) and the notification rules.

- Logins method + timing — elevated by the hub vision; a company portal needs real identity.

- Task taxonomy — finalize with Christina (workstreams, task types, activations).

- Granola — run the opt-in pilot now? Provision a Business/Enterprise API key (Nic) for later.

- Logistics view — you didn't want the per-task toggle; decide the model you do want.

- Hub — confirm module order; define the shared spine.

# 5. Pending (not blocked on us)

- Slack Phase 2 — inert, awaiting go-live.

- Granola opt-in pilot — ready when you pick a meeting + event.

- Christina's CSV — the gate for #40.

# 6. Not started yet

- Logins / permissions + RLS (foundational; elevated).

- Hub shell — tiled landing page + ambient query bar.

- Company Brain module (Granola) — ask-anything, 48h accountability.

- Client portal & dossiers (Attio) — incl. brief/overview + client meeting tracker.

- CRM module (Attio); Docs module (Drive).

- Cross-event/portfolio dashboard; workflow flowchart; onsite logistics tracker (reverted — needs redesign).

- Task templates; extensible per-event activations.

# 7. What moved to what phase

- Whole project reframed: events tool is now Module 1 of the 858 Hub.

- Library re-architecture → top priority (Phase 1).

- Logins + RLS → moved AHEAD of auto-Granola and client data.

- Granola → its own Company Brain module; opt-in pilot now, productize after logins.

- Cross-event dashboard → later phase; workflow flowchart → after Christina's CSV.

- Brief/overview + client meeting tracker → Client portal module (Phase 6).

- Onsite logistics tracker → parked/reverted; activation-tasks bug → parked.

# 8. Plan for tomorrow (June 12)

- Christina — first pass on the library CSV.

- Fernando — make the activation-tasks call; decide on the Granola pilot.

- Claude — build #40 when the CSV lands; otherwise advance a foundational hub piece or a quick win.

- Prep the Monday team preview (Slack + generate a plan + visible-to-everyone + seating).

# 9. How we track the build

- BUILD-AUDIT.md — living master status, updated each session.

- DAILY-LOG.md — one dated entry per day (the show-my-progress artifact).

- SESSION-YYYY-MM-DD.md — per-session detail.

- All mirrored to GitHub + iCloud + Google Drive.

- Optional: a daily scheduled task that compiles the day's work into a log entry.